# SPECIAL CONDITIONS

Lot 2: Communal special vehicle for transport of selected waste material

- CONTENTS

These conditions amplify and supplement, if necessary, the general conditions governing the contract. Unless the special conditions provide otherwise, those general conditions remain fully applicable. The numbering of the articles of the special conditions is not consecutive but follows the numbering of the articles of the general conditions. In exceptional cases, and with the authorisation of the appropriate Commission departments, other clauses may be added to cover specific situations.

Article 2	Language of the contract

2.1	The language used shall be English.

Article 4	Communications

4.1

| Name: | Liljana Purdeska Siljanoska |
| --- | --- |
| Address: | Public Communal Enterprise “Komunalec” Prilep street “Aleksandar Makedonski” No.22b, 7500 Prilep |
| Telephone: | + 389 48/428 992 |
| Fax: | / |
| e-mail: | presskomunalec@yahoo.com |

4.2	An electronic system will be used by the contracting authority and the contractor for all stages of implementation including, inter alia, management of the contract (amendments and administrative orders), reporting (including reporting on results) and payments.  The contractor will be required to register in and use the appropriate electronic exchange system to allow for the e-management of the contract.

The electronic management of the contract through the aforementioned system may commence on the date on which implementation of the contract starts, as described in Article 18 below, or at a later date. In the latter case, the contracting authority will inform the contractor in writing that he will be required to use the electronic system for all communications within a maximum period of 3 months.

Article 7	Supply of documents

The Contracting Authority will provide the Contractor with any supporting documents needed for custom clearance, but the responsibility of custom clearance will remain with the Contractor. Furthermore, the Contracting Authority shall assist the Contractor by helping in obtaining documents necessary for providing the supply/service. The cost to be borne for the documents are to be covered by the Contractor.

The official approval of the following documents described in Article 14 of these Special Conditions and provided by the contractor is made by the Contracting Authority during the Provisional Acceptance.

The official approval of all documents listed and described in Article 14 of these Special Conditions and provided by the Contractor is made by the Contracting Authority within 14 days after the submission of each document.

Article 8	Assistance with local regulations

N/A

Article 9	General obligations

9.9	The Contractor shall comply with its minimum obligation toward visibility. These activities must comply with the rules lay down in the Communication and Visibility Manual for EU External Actions published on the EuropeAid Website: https://ec.europa.eu/europeaid/funding/communication-and-visibility-manual-eu-external-actions_en

All signs, labels and markings shall require to be approved by the Project Manager. No separate payment shall be made for the provision of the signs, labels and markings, and the Contractor shall allow for the associated costs elsewhere in his Tender.

The Contractor must ensure that actions that are wholly or partially funded by the European Union (EU) incorporate information and communication activities designed to raise the awareness of specific or general audiences of the reasons for the action and the EU support for the action in the country or region concerned, as well as the results and the impact of this support. All visibility events as well as materials produced within the EU-funded project need to incorporate mandatory information that actions are wholly or partially funded by the European Union (EU), as follows: EU logo, the title of the project and the sentence; "This project/equipment is funded by the European Union".

Article 10	Origin

## 10.1	All goods purchased must originate in a Member State of the European Union or a country covered by the IPA programme (Regulation (EU) N°236/2014 of the European Parliament and of the Council of 11 March 2014) programme. For these purposes, ‘origin’ means the place where the goods are mined, grown, produced or manufactured and/or from which services are provided. The origin of the goods must be determined according to the EU Customs Code or to the relevant international agreement applicable.

Article 11	Performance guarantee

11.1	The amount of the performance guarantee shall be 10 % of the total contract price, including any amounts stipulated in addenda to the contract.

Article 12	Liabilities and insurance

12.1(a)	The supplier is responsible to replace without compensation any damaged goods and deliver them to designated place of delivery.

12.2(a), paragraph 1	The Contractor shall provide transport insurance to the extent that it assumes transportation risks. The question of the extent of the risks assumed by the Contractor (seller) depends in particular on the Incoterm used:

Article 13	Programme of implementation of tasks

13.2	The Contractor shall submit to the Contracting Authority for approval Programme of Implementation of Tasks, within 5 days from the date of signature of the Contract as stipulated in Article 13.1 of the General Conditions.

Provision of supplies will take place within 75 days after the signature of contract by both parties. Commissioning will be done within the above period. Once the commissioning is undertaken, provisional acceptance will take place. Final acceptance will take place maximum one year from the provisional acceptance.

The programme shall present, inter alia, latest dates for: completion of manufacture, shipping, custom clearance (if applicable), arrival in country, arrival at place of acceptance, completion of installation, integration with existing system, commissioning and provisional acceptance at the required locations, in which the Contractor proposes to implement the Contract within the time allowed for completion. The Programme of Implementation of Tasks must reflect the requirements of the Technical Specifications, indicating tasks and sub-tasks for each phase of the project and resources to be provided for their completion. This Programme shall be prepared in line with the milestones stipulated in Annex V - Work Plan.

## No separate payment shall be made for the preparation/monthly updating of the Programme of Implementation of Tasks if requested.

The Contracting Authority shall make comments and/or objections concerning the Programme of Implementation of Tasks submitted by the Contractor within 5 days of its submission. It shall be considered that all those comments and/or objections are accepted by the Contractor, if he should not contradict them in writing, either by registered letter, e-mail or fax sent to the Contracting Authority, within 5 calendar days of their receipt. The absence of any comments and/or objections from the Contracting Authority within the 10 days above shall be deemed to be approval.

Article 14 Contractor’s drawings

All drawings required under the various documents described in the Technical Specification must be provided to the Contracting Authority for official approval, including End - User manuals, List of spare parts and Post-completion documentation.

Article 15  Sufficiency of tender prices

15.1	No derogations from Article 15 of the General Conditions are applicable to this contract

Article 16	Tax and customs arrangements

The terms of delivery of the goods shall be DDP (Delivered Duty Paid). The contract shall be exempt from payment of all duties, excise and taxes, including VAT. The European Commission and Republic of North Macedonia have agreed in Framework agreement dated 29 October 2007 to fully exonerate the following taxes: taxes, customs and import duties (article 26).  The rules for exemption of taxes, customs and import duties is given in the Guidelines for the implementation of the exemption from customs duties, excise and VAT on imports of goods and provision of funds for payment of excise duty and VAT on goods and services in the country, necessary for realization of projects, published in "Official Gazette of RM", no.08-17077 / 1 from 07.08.2003, and amending No.10-3780 / 1 of 10.02.2005 year.

The applicable manuals are as listed with the available Internet link:

Manual for implementation of customs exemption and other duties, excise duty and VAT on import of goods-supplies and for provision of means for payment of excise duty and VAT for the supply of goods and services in the country necessary for the realization of projects - http://www.ujp.gov.mk/mk/regulativa/opis/55

Manual for the realization of VAT exemption for projects financed by foreign donors and IPA funds - http://www.ujp.gov.mk/mk/regulativa/opis/259

Article 17	Patents and licences

17.1	According the Article 17 of the General Conditions

Article 18	Commencement order

18.1	The commencement date shall run from the date of signature of the contract by all parties.

Article 19	Period of implementation of the tasks

19.1	The period of implementation of tasks, equal to the supply, delivery, installation, putting into operation, starting from the commencement date and ending on the date of issuance of the Provisional Acceptance certificate shall be 45 calendar days, but not later than 31.07.2019.

Article 24	Quality of supplies

24.2	Apart from Provisional and Final Acceptance, preliminary technical acceptance is required. Other provisions in the General Conditions remain applicable.

Article 25	Inspection and testing

25.2	In accordance with article 25 of General Condition with the following practical arrangements:

The goods and other products are to be tested and inspected. The contractor is obliged to perform presentation of the installed equipment, software and other applications and data at the place of delivery of the goods. The certificates will be issued by the Project Manager, prior to verification of Supervising Commission.

The verification tests shall be carried out after the supplies and services are delivered, installed and put into operation. The tests shall be performed by the Contractor following pre-defined test scenarios in the presence of duly authorized representatives of the Contracting Authority.

The Contractor shall furnish, install and commission all equipment, applications and other tools, including final installation and connection and all miscellaneous items of equipment, in order that the supplies are left in place fully operational and ready for use. The cost of consumables used during installation and commissioning and for running time, before provisional acceptance, shall be borne totally by the Contractor.

It shall be the sole responsibility of the Contractor to inspect all site dimensions for completeness and accuracy of placement before commencement of delivery and all occasions for delay.

The cost of these activities shall be contained in the overall price of the supplies.

Article 26	General principles for payments

26.1	Payments shall be made in national currency (ISO 4217 code: MKD, Macedonian denars). Basis for this principle is according to the Law on Payment Operations and to the Law on Foreign Exchange Operations of the Beneficiary Country, all payments made by the Contracting Authority to Contractors who are physical or legal persons established in the Beneficiary Country, shall be made in the national currency (MKD).

Payments shall be authorised and made by the Contracting Authority- Public Communal Enterprise Komunalec Prilep Str. Aleksandar Makedonski, No. 22b, 7500 Prilep

26.3	By derogation, the pre-financing payments shall be made within 90 days from the date on which an admissible invoice is registered by the contracting authority. The final payment to the contractor of the amounts due shall be made within 90 days following provisional acceptance of the goods, after receipt by the contracting authority of an admissible invoice

26.5	In order to obtain payments, the Contractor must forward to the authority referred to in paragraph 26.1 above:

a)	For the 40% pre-financing, the pre-financing guarantee of 40% of the total contract price after the signing of the contract, against provision of the performance guarantee and of a pre-financing guarantee for the full amount of the pre-financing payment. The pre-financing guarantee is to be issued and delivered by the contractor only if pre-financing payment is required.

b)	For the 60 % balance, the invoice(s) in triplicate together with the request for provisional acceptance of the supplies.

26.9	This Contract does not include a price revision clause.

Article 28	Delayed payments

28.2	By derogation from Article 28.2 of the general conditions, once the deadline laid down in Article 26.3 has expired, the contractor shall, upon demand, be entitled to late-payment interest at the rate and for the period mentioned in the general conditions. The demand must be submitted within two months of receiving late payment.

Article 29	Delivery

29.3	The packaging shall remain the property of the contractor subject to environmental considerations

## 29.5/6/7	All deliveries must be accompanied by minimum the following documents: Transport documents, Statement drawn up by the Contractor which must attest that the delivered goods are new, in working order and compliant with all technical specifications in the Tender dossier, Commercial invoice, Packaging lists, originals of the Certificate of Origin and Document of Delivered Goods, Manual and List with spare parts. If the Contracting Authority identifies further need for documents, the Contractor will be informed within 30 calendar days of delivery and shall provide them at no extra costs.

Each supply must be clearly marked with the delivery destination address pursuant to the Technical Specification requirements (if any) and the content of each package. In addition, all packages should be marked as follow:

Financed by the European Union

Reference N. EuropeAid/139724/IH/SUP/MK

Project:  "New environmental Bio-Reality – BIOREAL"

Lot 2: Communal special vehicle for transport of selected waste material

Plastic stickers dim. 50x50 or 200x200 mm (as applicable and indicated by the Contracting authority) of the EU logo (dimension and pattern to be agreed after contract signature with Contracting Authority) must be fixed on each item supplied.

Article 31	Provisional acceptance

## The certificate of provisional acceptance must be issued using the template in Annex C11.

## The Request for Provisional Acceptance must be accompanied by minimum the following documents: Transport documents, Statement drawn up by the Contractor which must attest that the delivered goods are new, in working order and compliant with all technical specifications in the Tender dossier, Commercial invoice, Packaging lists and originals of the Certificate of Origin and Document of Delivered Goods. If the Contracting Authority identifies further need for documents, the Contractor will be informed within 30 calendar days of the submission of the Request for the Provisional Acceptance and shall provide them at no extra cost as soon as possible, but in no case later than 30 days of the receipt of the named information

## Provisional acceptance shall take place after the supplies have been delivered, installed at the place of final destination in accordance with the Technical Specifications, have satisfactorily passed all the required tests and put into operation within the period of implementation stipulated in the contract. Training of staff on the supplies delivered and procedural aspects, including preparation of manuals –has to be completed prior to the provisional acceptance is granted.

## Once the Supervising Commission approve it, Project Manager will check the supplies and assure all components are functional, certificate will be issued.

## The Contracting Authority’s time limit for issuing the certificate of provisional acceptance to the Contractor shall not be considered included in the time limit for payments indicated in Article 26.3.

## All provisions stipulated in Article 31 in the General Conditions remain applicable.

Article 32	Warranty obligations

32.6	The warranty shall cover all functionalities of the System (required and offered), all defects and deficiencies in material and workmanship, including those when the equipment does not have the exact parameters or features specified by the manufacturers; repairs of all detected damages and/or defects to components of the equipment, including replacement of damaged or defective parts with new ones provided by the Contractor under warranty; repairing detected faults, defects and functional failures in both the equipment and the electronics.

The time limit for resolving the defect or damage under warranty shall be:

a)	When a critical error occurs - the equipment is completely or substantially inoperable, operations cannot be completed or the work cannot continue due to the mentioned problem - the problem must be solved within 48 hours from the moment of notification of the problem

b)	When a major error occurs - the normal operating process is not possible, but work can continue in a restricted regime - the problem must be solved within 72 hours from the moment of notification of the problem;

c)	When a minor error occurs - the consequences of problem/defect are minimal and/or there is an acceptable solution to circumvent the problem and normal operation can continue - problem must be solved within 5 calendar days from the moment of notification of the problem;

This time limit may be extended by the Contracting Authority to 28 calendar days on the condition that temporary replacement equipment of the same functionality as the equipment being repaired is provided by the Contractor. This includes the provision of all services necessary for seamless transition from the equipment being repaired to the replacement equipment;

Notifications of problems arising under warranty will be submitted to the Contractor by telephone, fax, or e-mail.

During the warranty period the Contractor shall also assign help-desk support person.

Without prejudice to these paragraphs the Contractor must comply strictly with the terms of the General Conditions, Article 32.

32.7	The warranty must remain valid for 2 years after provisional acceptance.

Article 33 After-sales service

33.1	All spare parts for the equipment supplied must be available for a period of 7 years .

Article 40	Settlement of disputes

## 40.4	Any disputes arising out of or relating to this Contract which cannot be settled otherwise shall be referred to the exclusive jurisdiction of the Republic of North Macedonia in accordance with the national legislation of the state of the Contracting Authority.

- * * *